Budget Tracker App - Dev Notes

Eric Lambert | Started November 2025

---

## PROJECT GOAL

Build a personal budget tracker in Python that replaces the manual spreadsheet

I have been using. Needs to handle income, fixed costs, variable costs, and show

me where the money goes each month without me having to add everything by hand.

---

CURRENT STATUS (as of late February 2026)

First working version is done. CLI only right now. Can add income and expense

entries, calculates monthly totals, saves to a JSON file between sessions.

---

## FEATURES DONE

- Add income entry (amount, source, date)

- Add expense entry (amount, category, date, optional note)

- List all entries for current month

- Calculate net remaining for month

- Persistent storage via JSON (budget_data.json)

- Basic categories: rent, utilities, groceries, dining, personal, health, work

---

## FEATURES IN PROGRESS

- Monthly summary view - shows each category total and percentage of net income

Still getting the percentage math right when income is variable

- Year-to-date rollup - want to see Jan through current month in one view

- Export to CSV - so I can open it in a spreadsheet without losing the JSON data

---

FEATURES TO DO (backlog)

- Recurring entry support - rent and phone are the same every month, tired of

entering them manually

- Alert when a category exceeds budget threshold (e.g., dining over $100)

- Simple ASCII bar chart for spending by category

- "What if" mode - enter a hypothetical expense, see if it fits the budget

- Multi-month comparison view (January vs February vs March side by side)

---

## BUGS AND KNOWN ISSUES

- Date parsing fails if user enters date in MM/DD/YYYY instead of YYYY-MM-DD

Need to add format detection or just force ISO format with a better command format

- JSON file grows without cleanup, old months pile up

Add an archive function to move older months to a separate file

- Categories are hardcoded, user cannot add custom ones yet

---

## TECHNICAL NOTES

- Running Python 3.11 on the HP Pavilion

- No external dependencies yet, want to keep it stdlib only for now

- Considering argparse for better CLI argument handling instead of input() calls

- Data model: list of dicts, each dict has date, type (income/expense), amount,

category, note - simple and it works

- Maybe add a config file later for the budget thresholds per category

---

## NEXT SESSION PLAN

1. Finish monthly summary view, fix the percentage calculation

2. Add recurring entry support (mark an entry as recurring, auto-add it at

the start of each month)

3. Test with actual January and February data from my spreadsheet

4. Then start on CSV export

---

LONGER TERM (if time allows)

Might turn this into a Flask web app so Mateo can use it too. He mentioned

wanting something like this for tracking his own expenses. Could be a good

learning project for web stuff.

---

## REFERENCES

- Python docs on json module: docs.python.org

- argparse tutorial I bookmarked (need to find the link again)

- Stack Overflow thread on date parsing edge cases (saved in browser)