## Slide 1
Analytics Dashboard
General Availability Launch Review
Growth and Analytics Pod | Vantage Loop
Stephanie Wells, Senior Product Manager
Shipped November 13, 2026

## Slide 2
The Problem and the Bet
Before
Enterprise customers waited 2 to 3 days for the data team to pull custom reports.
No self-serve export, no shareable views, no scheduled digests.
Three pilot accounts flagged reporting friction as the top churn risk in renewal calls.
After
Eight self-serve features shipped across three sprints.
Reporting workflows moved fully in product: export, shared links, funnels, digests, alerts.
All three pilot accounts signed off before GA and named the funnel view a top feature.

## Slide 3
Launch Metrics: Actual vs Target
Chart: 
| NPS | 30-day adoption % | P95 latency (sec) | Pilot sign-off %
Target | 8 | 40 | 2 | 100
Actual | 9 | 47 | 1.4 | 100
Every launch target was met or beaten.
NPS came in at 9.0 against a target of 8.0.
Adoption reached 47 percent of eligible accounts in 30 days.
P95 latency landed at 1.4 seconds, well under the 2 second budget.

## Slide 4
Where the Work Went: Features by Sprint
Chart: 
| S12 (3 features) | S13 (2 features) | S14 (3 features)
Features | 3 | 2 | 3
Highlights
S12 cleared the highest-RICE quick wins: CSV export, custom date range, user drill-down.
S13 delivered shared links and the funnel visualization that pilots rated top-3.
S14 closed digests, messaging alerts, and cohort comparison before feature freeze.

## Slide 5
Shipped Features Scorecard
Feature | Sprint | RICE | Test cov. | Pilot
Custom date range filter | S12 | 532 | 88% | ENT-PC-003
Export to CSV | S12 | 432 | 92% | ENT-PC-001
Shared dashboard links | S13 | 270 | 85% | ENT-PC-001
Funnel visualization | S13 | 236 | 87% | All three
Cohort comparison table | S14 | 220 | 86% | ENT-PC-003
Messaging alert integration | S14 | 187 | 82% | ENT-PC-002
User-level drill-down | S12 | 153 | 90% | ENT-PC-002
Email digest reports | S14 | 107 | 84% | ENT-PC-001

## Slide 6
Adoption Trend: Weekly Active Accounts
Chart: 
| Wk 1 | Wk 2 | Wk 3 | Wk 4 | Wk 5 | Wk 6
Active accounts | 62 | 110 | 158 | 197 | 224 | 241
Active accounts grew from 62 in launch week to 241 by week six.
Hypercare closed November 27, 2026 with zero P1 incidents.
Week-four jump tracks the email digest rollout.

## Slide 7
What Is Next: 2027 Roadmap
Initiative | Target | Status | Pilot demand
Enterprise API access | Q1 2027 | Security review | High (all 3)
Benchmark overlay | Q1 2027 | Scoping | Medium
Annotation layer | Q1 2027 | Backlog | Low
White-label branding | Q2 2027 | Backlog | Medium
Enterprise API is the number one requested follow-on and is blocked only on a four week security review backlog requested November 10, 2026.