# Vantage Loop Growth and Analytics Pod

Q4 2026 Quarterly Business Review | Prepared by Stephanie Wells | Doc ID: D07

## 1. Quarter Summary

Q4 2026 (October through December 2026) was the most consequential quarter for the Growth and Analytics pod in Vantage Loop's history. Northstar launched to general availability on November 13, 2026, completing a 13-month build. The launch was on time, on scope, and above NPS target. The pod is now transitioning to post-launch iteration and planning the Q1 2027 roadmap. This QBR covers product, engineering, customer, and team health metrics for the quarter.

## 2. Product Metrics

| Metric | Target | Actual | Delta | Source |
| --- | --- | --- | --- | --- |
| 30-day pilot retention | 40% | 41.2% | +1.2pp | the analytics platform |
| Pilot NPS | 8.0 | 9.3 | +1.3 | the survey tool cycle 4 |
| GA launch date | Nov 13, 2026 | Nov 13, 2026 | On time | the project tracker |
| Post-launch P0 bugs (14 days) | 0 | 0 | Met | the error-tracking tool |
| Support ticket reduction (Enterprise) | 30% | 34% | +4pp | the support platform Q4 |
| Avg dashboard load time (P95) | under 2 sec | 1.8 sec | Met | the monitoring platform |

## 3. Feature Delivery

All 8 in-scope features shipped as planned. Zero features rolled into post-launch outside of the 4 features designated at feature freeze. Sprint velocity averaged 92 percent across S12 through S14. See X02.xlsx for full sprint log.

## 4. Pilot Customer Health

| Account | ID | NPS | Churn Risk | Expansion Signal | Next Action |
| --- | --- | --- | --- | --- | --- |
| Meridian Capital Partners | ENT-PC-001 | 9 | None | Interested in API access | Schedule Q1 2027 EBR |
| Thornfield Systems | ENT-PC-002 | 9 | None | Asking about multi-workspace | Include in NS-F011 beta |
| Atlas Growth Labs | ENT-PC-003 | 10 | None | Wants white-label branding | NS-F012 H1 2027 timeline |

## 5. Team Health

No attrition in Q4. Full team intact: Megan Shaw (eng lead), Tomoko Hayashi (design), Ryan Iyer (data), Alex Park, Dana Cruz, Priya Nair, James Okafor (all engineers).

Morale is high post-launch. Team celebrated with a dinner at Burma Superstar on November 14, 2026. Expense: $520, within the $600 team-event budget.

Two engineers have flagged interest in a technical leadership rotation. James Okafor (patch speed on Safari bug) is a strong candidate.

Design: Tomoko is being recruited. Risk flag. Career conversation scheduled for December 2026.

## 6. Q1 2027 Priorities

| Priority | Feature/Initiative | Owner | Target Quarter |
| --- | --- | --- | --- |
| P1 | NS-F011 Enterprise API access, scoping and design | Stephanie Wells | Q1 2027 |
| P1 | NS-F009 Benchmark overlay, pilot with ENT-PC-001 | Ryan Iyer | Q1 2027 |
| P2 | NS-F008 Annotation layer, light MVP | Tomoko Hayashi | Q1 2027 |
| P2 | Performance headroom: ClickHouse query optimization | Megan Shaw | Q1 2027 |
| P3 | Northstar mobile-responsive layout (not native) | Dana Cruz | Q2 2027 |

## 7. Risks and Flags

Tomoko Hayashi: retention risk. 1:1 with Carlos Rivera scheduled December 2026.

API access feature (NS-F011): security review timeline is the unknown. Security team has 4-week backlog. Need to start the review request in November.

PM capacity: Stephanie returns from wedding-adjacent leave at full capacity November 17. Q4 was managed but Q1 2027 should have a stronger PM deputy arrangement.

## 8. Metrics Glossary

Retention: 30-day cohort retention, defined as users who performed a product event within 30 days of their first Northstar session. Source: the analytics platform. NPS: the survey tool survey sent after each pilot feedback cycle; scale 1 to 10, Promoters 9 to 10, Passives 7 to 8, Detractors 1 to 6. Dashboard load time: P95 measured by the monitoring platform RUM, 7-day rolling window. the error-tracking tool error rate: percentage of sessions with at least one JavaScript error.