## Slide 1
SPENCER INTERIORS
Hendricks Residence
Full Home Redesign, Paradise Valley
Client Design Presentation
Tom and Rebecca Hendricks | February 24, 2026 | Prepared by Jessica Spencer

## Slide 2
WHERE WE ARE
Project Overview
Spencer Interiors | Project SI-2024-H01 | Confidential client document
4,200 sq ft
Modern home, Paradise Valley
$320,000
Approved project budget
$187,000
Committed and spent to date
October 2026
Targeted completion
The redesign covers the full home with the primary suite, kitchen, and living spaces leading. Work moves through design, procurement, and install, with the custom marble for the master bath tracked as a long lead item. Spending sits well within plan at roughly 58 percent of budget.

## Slide 3
THE DIRECTION
Design Concept
Spencer Interiors | Project SI-2024-H01 | Confidential client document
Mid century modern, warmed. Clean lines softened with comfort, never cold or empty.
Materials lead. Walnut, leather, wool, and natural stone carry the architecture.
Layered light. Warm and dimmable, never flat, room by room.
Collected, not staged. Vintage finds mixed with custom pieces so each room feels lived in.
Palette and finish
Warm neutrals against walnut tone cabinetry.
Cognac mohair and oatmeal boucle seating.
Bookmatched Calacatta Viola at the master bath.
Brass accents in lighting and hardware.
Hand loomed wool and jute underfoot.

## Slide 4
BUDGET VS SPEND
Budget by Category
Spencer Interiors | Project SI-2024-H01 | Confidential client document
Chart: 
| Furniture | Stone and tile | Cabinetry | Labor | Lighting | Textiles | Appliances
Budget | 62000 | 54000 | 48000 | 40000 | 22000 | 28000 | 24000
Spent to date | 38000 | 41000 | 32000 | 14000 | 14000 | 12000 | 18000

## Slide 5
ON BUDGET
Spend Progress
Spencer Interiors | Project SI-2024-H01 | Confidential client document
Chart: 
| Spent to date | Committed not yet spent | Remaining
Dollars | 187000 | 73000 | 60000
58%
of the $320,000 budget committed and spent
$133,000
remaining across contingency and open categories

## Slide 6
THE LONG LEAD ITEM
Feature, Master Bath Marble
Spencer Interiors | Project SI-2024-H01 | Confidential client document
Calacatta Viola, bookmatched
Two slabs reserved against the order
Fabrication, sealing, and Paradise Valley delivery included
Estimated delivery window early October 2026
Investment, $28,000 within stone and tile
Why it is worth the wait
The violet veining anchors the primary suite and sets the tone for the warm neutral palette throughout the home. It is a statement that photographs beautifully and holds its value, the kind of detail that makes a room unmistakably yours. We track it separately so the rest of the install never waits on it.

## Slide 7
WHAT COMES NEXT
Timeline
Spencer Interiors | Project SI-2024-H01 | Confidential client document
1
February 2026
Selections locked, orders placed
2
October 5 to 9
Marble delivery to Paradise Valley
3
October 12 to 23
Furniture and lighting install
4
Late October
Styling and final walkthrough
5
October 2026
Completion and handover

## Slide 8
Next Steps
Confirm install dates for the marble and primary suite furnishings.
Review the living room layout and lighting plan together.
Approve the final styling package before photography.
Jessica Spencer | Spencer Interiors
7014 East 1st Avenue, Scottsdale, AZ 85251 | (480) 555-0270 | jessica.spencer@Finthesiss.ai