Kitchen Renovation, Scope and Plan

Notes from the walkthrough with Priya and the contractor on January 24, 2026. Budget range agreed at 45,000 to 60,000. Contract signed at 52,400 with Bayou Bend Remodeling.

Scope

Remove existing cabinets and the small island.

New cabinetry to the ceiling on the long wall, soft close throughout.

Quartz countertops, a single large island with seating for four.

Double oven and a new cooktop, which was Priya's main request.

Update plumbing and electrical to current code, add island outlets.

Timeline

| Phase | Plan |
| --- | --- |
| Order long lead items | On signing |
| Demolition | Begin first week of October 2026 |
| Cabinetry and counters | Through November 2026 |
| Final fixtures and inspection | Complete by December 2026 |

Decisions still open

Final counter edge profile, deciding between two samples.

Backsplash tile, leaning toward a simple light stone.

Whether to keep the existing window or widen it, depends on the framing.

We will live on the back of the house during demolition. Plan to cook simple during those weeks and lean on the slow cooker.