## Slide 1
KITCHEN
RENOVATION
Scope, quotes, and plan
A warmer, working heart for the home
Walkthrough with Priya and the contractor on January 24, 2026.
Budget range agreed at 45,000 to 60,000 dollars.
Contract signed at 52,400 dollars with Bayou Bend Remodeling.

## Slide 2
SCOPE
What the work covers
Cabinetry. Remove existing cabinets and the small island. New cabinetry to the ceiling on the long wall, soft close throughout.
Counters and island. Quartz countertops and a single large island with seating for four.
Appliances. A double oven and a new cooktop, which was Priya's main request.
Systems. Update plumbing and electrical to current code and add island outlets.
Patel Household | Meyerland, Houston
2 / 6

## Slide 3
QUOTES
Three contractors, line by line totals
Chart: 
| Cabinetry | Counters | Island | Ovens | Flooring | Plumb/Elec | Demo | Labor
Bayou Bend | 16500 | 9200 | 4800 | 3600 | 3100 | 4200 | 2200 | 7900
Magnolia | 18200 | 10400 | 5200 | 4100 | 3300 | 4600 | 2400 | 8650
Westpark | 15800 | 8800 | 4500 | 3400 | 2900 | 3900 | 2000 | 7250
TOTAL QUOTED
Bayou Bend
52,400 dollars
SELECTED
Magnolia
57,800 dollars
Westpark
49,400 dollars
Patel Household | Meyerland, Houston
3 / 6

## Slide 4
DECISION
Selected contractor and budget fit
CONTRACT SIGNED
52,400
US dollars, Bayou Bend Remodeling
Inside the agreed 45,000 to 60,000 range,
with room kept for finish upgrades.
Why Bayou Bend. Lowest credible bid with a complete scope, strong references on cabinetry.
Value held. Quartz and the double oven kept in scope without breaching budget.
Contingency. The gap to 60,000 covers the open finish decisions below.
Patel Household | Meyerland, Houston
4 / 6

## Slide 5
TIMELINE
Phased through the fourth quarter
On signing
Order long lead items
Early Oct 2026
Demolition begins
Through Nov 2026
Cabinetry and counters
By Dec 2026
Final fixtures and inspection
We will live on the back of the house during demolition and cook simple, leaning on the slow cooker.
Patel Household | Meyerland, Houston
5 / 6

## Slide 6
Decisions still open
Counter edge profile
Deciding between two samples.
Backsplash tile
Leaning toward a simple light stone.
The window
Keep as is or widen it, depends on the framing.