## Slide 1
Platform Reliability Initiative
Closing the gap to a 99.95 percent uptime target
Jennifer Watson, Principal Software Architect
Platform Architecture team review - February 2026

## Slide 2
OBJECTIVE
What We Are Aiming For
99.95%
Target availability across the extracted services and the legacy monolith, measured on customer-facing transaction paths.
99.91%
Where we sit today. The gap is roughly 21 fewer minutes of downtime per month to close.

## Slide 3
CURRENT STATE
Honest Picture
- Most incidents are unglamorous: slow downstreams, bad deploys, Kafka rebalances
- The payment domain coupling concentrates blast radius
- Idempotency gaps let retries double-apply on three consumers
- Reconciliation replay is still a manual, error-prone step
- Dashboards exist but do not yet tell the whole settlement story

## Slide 4
TREND
Availability Over Six Months
Chart: 
| Sep | Oct | Nov | Dec | Jan | Feb
Measured | 99.86 | 99.88 | 99.89 | 99.9 | 99.905 | 99.91
Target | 99.95 | 99.95 | 99.95 | 99.95 | 99.95 | 99.95

## Slide 5
ANALYSIS
Incidents by Root Cause
Chart: 
| Slow downstream | Bad deploy | Kafka rebalance | Idempotency gap | Manual replay
Last two quarters | 7 | 5 | 4 | 3 | 2

## Slide 6
WHAT MOVES THE NUMBER
The Boring Wins
Sensible timeouts
Stop slow downstreams from cascading
Idempotent consumers
Retries stop double-applying
Replayable reconciliation
Recover cleanly after a bad window
Dashboards that tell the truth
See settlement lag before customers do

## Slide 7
TD-11
Idempotency Work
- Three consumers can double-apply on redelivery: ledger, notifications, reconciliation
- Add idempotency keys derived from the payment aggregate id
- Dead-letter topic per consumer group for poison messages
- At-least-once delivery becomes safe to reason about
- Most direct single lever on the reliability target

## Slide 8
TD-30
Reconciliation Replay
Detect settlement gap
Freeze affected window
Replay from event log
Verify against ledger
Clear and resume
Today this is a manual, error-prone process. Automating the replay with a documented runbook removes a recurring source of payment incidents.

## Slide 9
OBSERVABILITY
Seeing Problems First
SLO dashboards
Availability and latency per service, error budget burn
Settlement lag
Time from payment.settled to ledger and reconciliation
Consumer lag alerts
Catch rebalancing storms before they cascade
Error budget policy
Slow releases when the budget is spent

## Slide 10
ON-CALL
Escalation Model
- Primary on-call rotates across the platform team
- Jennifer is the escalation point, not the first responder
- Runbooks front every high-severity alert
- Blameless review after every incident, action items tracked as debt
- Next shadow rotation adds Jordan after a clean root-cause writeup

## Slide 11
ROADMAP
Sequenced Work
Sprint
Focus
Expected outcome
Current
Idempotency, TD-11
Retries safe on three consumers
Next
Reconciliation replay, TD-30
Automated recovery window
Following
Dashboards and error budget
Faster detection, slower risky releases

## Slide 12
Summary and Asks
- The gap to 99.95 percent is closed by boring, high-leverage work
- Fund TD-11 and TD-30 to completion this quarter
- Reconciliation runbook and dashboards before payment cutover
- Hold the error budget policy on releases
Platform Architecture - reliability review