## Slide 1
WRIGHT INTERIORS
Pemberton Georgetown Residence
Phase 2 Design Reveal
Presented by Jessica Wright, Principal Designer
February 13, 2026 | 3119 Dumbarton Street NW, Washington, DC 20007
Wright Interiors | Pemberton Georgetown Residence | Confidential
01

## Slide 2
Project at a Glance
Location
3119 Dumbarton Street NW, Washington, DC 20007
Scope
Main level, kitchen, and primary suite refinement
Direction
Mediterranean warmth meets contemporary restraint
Key materials
Warm plaster, honed Carrara, zellige tile, aged brass
Target install
October 2026, with final walkthrough October 15 to 16
Closeout
Final invoice and archive, January 22, 2027
Wright Interiors | Pemberton Georgetown Residence | Confidential
02

## Slide 3
Design Narrative
Phase 2 carries the language of the entry through to the rooms the family lives in most. Light is treated as a material. Warm plaster walls hold the morning sun, honed Carrara grounds the kitchen without glare, and a run of zellige tile in muted teal brings depth to the range wall. Aged brass and walnut soften the contemporary lines, so the rooms read as collected rather than installed.
Beauty here is structural, not applied. Every surface earns its place.
Plaster
Carrara
Zellige teal
Brass
Wright Interiors | Pemberton Georgetown Residence | Confidential
03

## Slide 4
Material Palette
Warm Plaster White
Honed Carrara
Zellige Teal
Aged Brass
Walnut
Natural Linen
Wright Interiors | Pemberton Georgetown Residence | Confidential
04

## Slide 5
Phase 2 Budget Allocation
Procurement and trade scope, total 142,200 USD
Chart: 
| Procurement | Custom cabinetry | Stone and tile | Lighting | Soft goods | Installation
USD | 42000 | 31500 | 24800 | 12400 | 18300 | 13200
Wright Interiors | Pemberton Georgetown Residence | Confidential
05

## Slide 6
Timeline and Progress
Completion by stage as of February 2026
Chart: 
| Concept | Space plan | Sourcing | Procurement | Installation
Percent complete | 100 | 100 | 85 | 60 | 0
Milestones
Sourcing sign off, Feb 12, 2026
Delivery windows with Priya, October
Install and walkthrough, Oct 15 to 16, 2026
Final invoice and closeout, Jan 22, 2027
Wright Interiors | Pemberton Georgetown Residence | Confidential
06

## Slide 7
Next Steps
Approve the material palette and zellige tile sample
Confirm custom cabinetry shop drawings for release
Lock delivery windows so installation holds for October
Schedule the Phase 2 reveal walkthrough on site
Wright Interiors | jessica@wrightinteriors.com | Woodley Park, Washington, DC