Weekly check in with Priya

Monday, February 9, 2026. Fifteen minutes, then we both get to work.

Carry over

Stone and tile order is built and held above the approval line, waiting on client sign off

Linen sheer and smoked oak veneer samples still on the way, chase the tracking

This week

Confirm the Phase 2 reveal deck is printed and the boards are labeled

Lock the contractor delivery window with Daniel once Claire confirms

Update the sample tracker so nothing shows received that is not in hand

Pull lighting cut sheets for the fixture schedule

Heads up

Final installation is mid October. We will start staging deliveries six weeks out, so the fall calendar fills early. Nothing goes to the client in my name without my review first.