# Upstairs Bathroom Tile, Scope and Plan

The current row house project. Weekend work, Saturday workshop hours, target done before Thanksgiving. Keeping it tight so it does not drag into the holidays.

## Scope

Demo old floor tile and haul out

Replace the soft subfloor section near the tub

Plumbing shutoffs replaced by Ferreira Plumbing, done

Set new porcelain floor tile, 12x24, charcoal grout

Grout, seal, reset the vanity and toilet with a new wax ring

Paint and trim by Almeida Painting

## Materials

Tile, saw, and setting materials bought at the home improvement store, loaded in the truck. Backer and screws from Ironbound Building Supply. Specialty trim tile coming from Azulejo Ironbound Tile Supply on Ferry Street if the stock run is short.

## Sequence

Set tile across two Saturdays so it cures between coats

Grout the following weekend

Vanity and toilet back the same day as grout cure

Paint last, then the walkthrough with Mark

Budget runs through the home maintenance fund, about $1,365 all in. No surprises if the subfloor behaves.