Moonstone Games — Weekly Sync

Date: February 20, 2026 | Present: Carlos Foster, Tyler Brennan

Status

Wishlists at 1,200, up about 8 percent on the month.

Soundtrack at 14 of 22 tracks delivered; Act 3 set due October 10.

Runway about 8 months at the current 2,800 monthly burn, 22,400 in working cash.

Demo build 0.8.3 live, five weekly testers.

Decisions

Target Early Access for November 2026.

Hold publisher talks at the interest stage. No build sent without Carlos sign-off.

PAX booth at 3,000 stays parked until a deal or a strong launch funds it.

Tyler leans self-publish; Carlos open to a deal. Decision deferred until numbers are trued up.

Action items

Carlos: redo the Hollow King phase 2 tell (VH-214).

Tyler: fix the inventory grid drag (VH-219) and the rain zone audio loop (VH-230).

Carlos: draft the Early Access press release, hold for the November 9 embargo.

Carlos: prepare the publisher decision read (Ember Gate vs Pixel North vs self-publish).

Notes

Pixel North still wants to see the Early Access build before they say anything concrete. Ember Gate sent a non-binding expression of interest on February 9. No written terms from either side yet.