Crestwood Roofing & Exteriors, LLC

Licensed & Insured  ·  NYS Lic. #WC-33871-H26  ·  1450 Tuckahoe Rd, Yonkers, NY 10710  ·  (914) 337-9080

Roof Replacement Proposal & Estimate

| Prepared for | Chris Johnson & Sienna Johnson | Property | 47 Hillcrest Avenue |
| --- | --- | --- | --- |
| Date | 2026-06-24 | Estimator | Frank Petrocelli |
| Proposal # | CRE-2026-0442 | Valid through | 90 days |

Scope of Work

Complete tear-off and replacement of the existing eighteen-year-old asphalt shingle roof on the single-family colonial at 47 Hillcrest Avenue. Includes removal and disposal of the old roofing, inspection and repair of the decking, new synthetic underlayment, ice-and-water shield at the eaves and valleys, architectural shingles with a manufacturer warranty, new drip edge, and ridge vent.

Estimate

| Item | Detail | Amount |
| --- | --- | --- |
| Tear-off & disposal | Two layers, dumpster | $2,400 |
| Decking repair allowance | Up to 8 sheets | $1,200 |
| Underlayment & ice guard | Synthetic + eaves/valleys | $1,800 |
| Architectural shingles | 30-year, installed | $7,600 |
| Flashing, drip edge, ridge vent | New throughout | $2,000 |
| Permits & cleanup | City of Yonkers | $1,000 |

Pricing Range

Base proposal total is $15,000. If additional decking replacement or minor structural repair is required once the old roof is removed, the total may rise toward $18,000. A firm number is confirmed after the tear-off inspection. This range should be used for the household roof-fund planning.

Terms:  A deposit is due on scheduling with the balance on completion. No work is authorized and no deposit is paid until the homeowner signs. This proposal is an estimate for planning; it is not a commitment.

We appreciate the opportunity to bid this work. The crew can typically schedule within three to four weeks of a signed proposal, weather permitting. Please contact the office with any questions or to arrange the pre-work inspection.