# Sprint Planning Notes - Sprint 12

Notes from Sprint 12 planning meeting. Remote Monday session, logged via Zoom.

Meeting Date: October 12, 2026

Backend Team Sprint Scope:

Jason Murray to focus entirely on the Billing-Service Refactor (RS-839, RS-840). Aim to merge database integration models to the development environment by Friday.

Priya Chandrasekaran to work on provisioning API error handling. Dave Kowalczyk to review billing-service API client documentation.

Core Work Hours remind: 10:00 AM to 4:00 PM PT. Daily standup at 10:15 AM.