# Hackathon Coordination Checklist - Asana Shared Space

Weekly tracking checklist for the hackathon team project.

Collaborators: Jake Petersen, Leo Barros, and Jason Murray.

Document Date: February 15, 2026

Project: SFF-IT (Custom mechanical keyboard configuration utility).

Jake Petersen: Complete Figma UI wireframes and interface asset exports. (Target: Feb 20, 2026).

Leo Barros: Setup front-end project framework in React and Tailwind. (Target: Feb 20, 2026).

Jason Murray: Build local backend database schema and mock JSON endpoints in Go. (Target: Feb 22, 2026).

Team Sync: Next call scheduled on Discord voice, Sunday at 8:00 PM.