Finca Miles

Grant Application Narrative | Irrigation Phase 2 (FEADER)

Grant Application Narrative

Irrigation modernization Phase 2, FEADER-AND-2026-01188

1. Applicant and holding

| Field | Detail |
| --- | --- |
| Applicant | Min Miles Park (Finca Miles) |
| Holding | 35 ha olive estate, Baena, Cordoba |
| Parcel | N-2 (Norte Bajo), 5.5 ha |
| Measure | M04.1 (on-farm investment) |
| Reference | FEADER-AND-2026-01188 |

2. Summary of request

The estate requests rural-development (FEADER) co-financing toward the conversion of parcel N-2 from flood irrigation to precision drip. The project total is EUR 47,800; at a 40 percent co-financing rate the grant sought is EUR 19,120, with the balance of EUR 28,680 met by the estate.

3. Need and justification

The Subbetica faces hotter summers and less reliable rainfall. Flood irrigation is water-hungry and applies water unevenly across the parcel. Precision drip with soil-moisture telemetry applies water where and when the trees need it, cuts the volume used, and enables controlled deficit irrigation that can improve fruit quality. This is the estate's single most important climate-adaptation investment.

4. Project description

The works install pressure-compensating drip lines, submains and manifolds, a filtration and fertigation station, a pump and variable-speed-drive upgrade, six soil-moisture sensors with telemetry, and integration into the existing HydroSense controller, with commissioning and as-built documentation. Phase 1 (parcel N-1, 6 ha) was completed in November 2025 and has now run a full season as a working reference.

5. Costs

| Item | Line EUR |
| --- | --- |
| Drip line + emitters | 11,890 |
| Submains and manifolds | 6,800 |
| Filtration + fertigation | 7,400 |
| Controller integration | 3,200 |
| Trenching + installation | 12,600 |
| Pump + VSD upgrade | 4,100 |
| Sensors + telemetry | 1,410 |
| Commissioning + as-built | 400 |
| TOTAL | 47,800 |

6. Financing

| Source | EUR |
| --- | --- |
| FEADER grant (40%) | 19,120 |
| Estate own funds | 28,680 |
| Project total | 47,800 |

7. Timetable

| Milestone | Date |
| --- | --- |
| Contractor confirmed | Jan 2026 |
| Installation start | 2026-10-05 |
| Commissioning | Oct to Nov 2026 |
| First full drip season | 2027 |

8. Expected outcomes

Lower applied-water volume per hectare than flood irrigation.

More uniform tree water status and improved fruit quality.

Completion of north-grove drip conversion (N-1 plus N-2).

Data-driven scheduling through soil-moisture telemetry.

9. Procurement and value for money

The contractor (Riegos del Sur) was selected after comparing two quotes on price, specification and compatibility with the existing controller, and on local reputation. Costing detail is held in workbook X06 and the technical plan in PDF P05. Any commitment at or above the approval threshold proceeds only on the owner's explicit confirmation.

10. Declaration

The applicant confirms the information is accurate and that the works will be carried out as described, with records kept for inspection. Regulatory submissions are made only on the owner's authority.

11. Environmental benefit

Reduced freshwater abstraction per hectare under drip versus flood.

Better water-use efficiency supports climate resilience in a drought-prone region.

Fits the estate's wider stewardship: cover cropping, compost, organic conversion.

Telemetry enables evidence-based scheduling rather than fixed calendars.

12. Reference, Phase 1 (already delivered)

| Measure | Phase 1 (N-1) |
| --- | --- |
| Area | 6 ha |
| Installed | November 2025 |
| Controller | HydroSense |
| Status | first full season complete |

13. Supporting documents

Priced bill of quantities (workbook X06).

Technical plan and schedule (PDF P05).

Contractor quote (Riegos del Sur, ref RDS-2026-339).

Estate parcel register and irrigation status (workbook X09).

14. Contact

All correspondence on this application is handled by the estate office on behalf of the applicant, Min Miles Park. The applicant is available for a site visit by the granting authority at any reasonable time.