Finca Miles

Agritourism Expansion Plan | Tasting Room (old stable)

Agritourism Expansion Plan

Tasting-room expansion in the old stable building

1. The idea

The direct-sales and agritourism side of the estate, run by Soo-Jin, has grown to the point where the current tasting space is too small at peak. This plan proposes expanding the tasting room into the old stable building, creating a year-round space for tastings, grove experiences and small events, and lifting direct-to-consumer revenue at premium margins.

2. Why now

Direct sales carry the best margin (around EUR 14.50 per 750 ml versus pool prices).

Harvest and press-house tours already draw bookings that exceed the current space.

The estate story, single-estate, organic-converting, Korean-Spanish, is a genuine draw.

A better space supports the markets and the Jaen fair without adding many travel days.

3. Current programme (reference)

| Experience | Typical group | EUR |
| --- | --- | --- |
| Tasting + grove walk | 6-8 | 90 |
| Harvest experience | 8-10 | 160 |
| Press-house tour (peak) | 10 | 250 |
| Tasting + lunch | 12 | 420 |

4. The space

The old stable building sits beside the courtyard, with thick whitewashed walls and good shade, cool in summer and characterful. The plan keeps the stonework and beams, adds a tasting counter and seating for up to twenty, a small kitchen for pairings, and a discreet store for stock and glassware. The renovated farmhouse kitchen remains Soo-Jin's; this is a public room.

5. Indicative budget

| Item | EUR (indicative) |
| --- | --- |
| Structural and damp works | 18,000 |
| Tasting counter + seating | 9,000 |
| Small pairing kitchen | 12,000 |
| Lighting, heating, fit-out | 8,000 |
| Glassware + display | 3,000 |
| Signage + accessibility | 4,000 |
| TOTAL (indicative) | 54,000 |

6. Revenue case

At current per-group pricing, a modest increase in tasting and tour capacity through the season pays back the fit-out over a few years while raising the share of oil sold direct at premium margins. Direct sales and bookings are tracked in workbook X11.

7. Phasing

| Phase | Work | When |
| --- | --- | --- |
| 1 | Structural and damp; services | after 2026 to 27 harvest |
| 2 | Counter, kitchen, fit-out | spring 2027 |
| 3 | Soft launch; tastings | summer 2027 |
| 4 | Full programme; events | from autumn 2027 |

8. Risks and constraints

Keep works clear of the harvest and pressing windows.

Heritage character of the stable, conserve stonework and beams.

Accessibility and food-handling compliance for the pairing kitchen.

Any commitment at or above the approval threshold needs the owner's sign-off.

9. Fit with the estate

The expansion suits the estate's quiet, quality-first character: small groups, a personal welcome, the oil tasted where it is grown. It gives Soo-Jin the room the programme has outgrown without turning the finca into something it is not. The fountain restoration in the courtyard complements the project.

10. Next steps

Confirm structural scope with a local builder familiar with cortijo work.

Firm up the budget and any rural-tourism grant eligibility.

Schedule phase 1 for after the 2026 to 27 harvest.

Review against the markets and fair calendar in workbook X11.

11. Experience menu (proposed)

| Experience | Duration | Group | EUR |
| --- | --- | --- | --- |
| Estate tasting | 45 min | up to 12 | 25 pp |
| Tasting + grove walk | 90 min | 6-10 | 90 |
| Harvest experience | half day | 8-10 | 160 |
| Press-house tour (peak) | 60 min | up to 10 | 250 |
| Tasting + Korean-Spanish lunch | 2.5 h | up to 12 | 420 |

12. Marketing and channels

Lead with the estate story: single-estate, organic-converting, two-country table.

Avoid worn words like 'artisanal' and 'curated', let the oil and the place speak.

Bookings through the website and at the Baena and Cordoba markets.

Cross-sell tins and bottles at every tasting; track in workbook X11.

13. Seasonality

Harvest (November-January) is the natural peak, when the press house is the draw and visitors can taste the first green oil of the year. Spring and early autumn suit grove walks and lunches. The deep summer is quiet by design, the heat stills even the cicadas, and is the right window for the building works.

14. Decision

This plan is for the owner's and Soo-Jin's review. It commits nothing; phase 1 would proceed only on explicit approval and a firmed-up builder's quote after the 2026 to 27 harvest.