Design Doc: Event Ingestion Pipeline v2

Author: Amanda Hayes

Reviewers: Tom Esplin, Rachel Nguyen

Status: In review

Last updated: February 9, 2026

Context

The current ingestion path (see incident RC-2291, January 14, 2026) sheds load by dropping the oldest events when an internal queue passes a hard limit. This design replaces that path with one that applies backpressure to producers and degrades predictably under peak load.

Goals

- No silent event loss under sustained overload.

- p99 ingestion latency under 250 ms at 3x current peak.

- Operable: clear signals, a runbook, and safe configuration changes.

Non-goals

- Reordering guarantees beyond per-key ordering.

- Changing the storage format for downstream consumers.

Proposed design

1. Producers receive a backpressure signal derived from consumer queue depth and lag. When depth crosses a soft limit, producers slow their send rate before any drop is possible.

2. Worker pool size becomes a function of measured lag rather than a static value, with a peak-window load test required before any manual override.

3. Load shedding, if it ever triggers, slows intake and returns an explicit retryable status to producers rather than dropping committed events.

4. Per-key ordering is preserved using consistent hashing across the worker pool.

Language and stack

Go for the consumers and the backpressure controller, Python for the offline load-test harness. Reuses the existing metrics and tracing libraries.

Rollout

- Stage 1: shadow traffic, compare against current path.

- Stage 2: 5 percent of high-throughput accounts.

- Stage 3: full rollout with the old path as a fallback for one week.

Open questions

- Exact soft-limit thresholds, to be set from the load test.

- Whether to expose backpressure status to customer SDKs in this release or the next.

Risks

The main risk is producer SDKs that ignore the slow-down signal. Mitigation is a server-side rate cap as a backstop, logged loudly so we never cap silently.