# Scope of Work

Angela Brooks, UX and UI Design

4214 Brooklyn Ave NE, Apt 3B, Seattle, WA 98105

(206) 555-0147   angela.brooks@Finthesiss.ai   angelabrooks.design

# Client

Briarwood Tutoring Co-op, 1422 Rainier Ave S, Suite 200, Seattle, WA 98144. Primary contact via the Briarwood Slack workspace, channel design-redesign.

# Project

Mobile app onboarding redesign. Reduce first session drop off for new parent and tutor accounts.

# Deliverables

1. Discovery and audit of the current onboarding, drawing on the Freshdesk onboarding confusion tickets and the Mixpanel funnel drop off.

2. Low fidelity wireframes for the revised flow.

3. High fidelity Figma prototype, light and dark, accessibility checked.

4. Developer handoff with redline specs in the Briarwood Linear tickets.

# Fee and Terms

Flat fee of 1,100.00 USD. Invoiced on delivery through Stripe, Net 14. Reference invoice INV-2026-005.

# Timeline

Kickoff on October 6, 2026. Final deliverable due November 20, 2026. Signed via Docusign.